# Blue Planet Enterprise Application

## Project Purpose and Vision

### 1. Project Purpose

Blue Planet is working on developing its own business application to support the company’s operations and future growth.

Blue Planet currently uses Stone Profits for its stone-distribution operations. While Stone Profits provides industry-specific functionality, Blue Planet wants greater control over how its business system works, how it can be customized, and how new technology can be added in the future.

The purpose of this project is therefore not simply to replace one software application with another.

The goal is to create a Blue Planet-owned business platform that can be customized and expanded according to the company’s own requirements.

Instead of developing an ERP system completely from the beginning, Blue Planet is using ERPNext and the Frappe Framework as the foundation for the application.

This gives Blue Planet an existing ERP platform while still allowing the company to develop its own workflows, integrations, automation, customer-facing applications, reporting, and AI capabilities around it.

## 2. Why Blue Planet Is Building Its Own Application

Stone-industry software is designed to provide the common functions required by businesses in the industry.

However, Blue Planet wants to go beyond using only the functionality provided by an industry software vendor.

As the company grows, Blue Planet wants the ability to introduce new features without being completely dependent on whether those features are available in Stone Profits or another third-party platform.

The new platform should allow Blue Planet to:

- Customize the system according to its own business processes.

- Build new applications and workflows when business requirements change.

- Integrate customer communication directly with business information.

- Introduce automation to reduce repetitive manual work.

- Provide customers with more self-service options.

- Improve access to business information for employees and management.

- Develop AI-based tools using Blue Planet’s own business data.

- Add new features gradually without replacing the entire business system.

- Have greater control over the long-term direction of the application.

The intention is to build a platform that can continue developing along with Blue Planet rather than being limited to the existing feature set of one software product.

## 3. Technology Being Used

Blue Planet has selected ERPNext as the core ERP platform for the project.

ERPNext provides the underlying business system, while the Frappe Framework provides the development platform that allows Blue Planet to customize and extend the application.

The overall approach is:

ERPNext as the core business platform

Frappe Framework for Blue Planet-specific development

External integrations, automation and AI capabilities as the platform grows

The project does not intend to rebuild functionality that ERPNext can already handle properly.

Where standard ERPNext functionality works for Blue Planet, it will be used.

Where Blue Planet has a different requirement, the system can be configured or customized through the Frappe Framework.

This approach allows the project to focus development effort on features that provide additional value to Blue Planet.

# 4. Additional Capabilities Planned for the Platform

In addition to supporting Blue Planet’s regular stone-distribution operations, the company wants to introduce capabilities that are not normally part of a traditional stone-industry ERP system.

These features can be introduced gradually as the main application develops.

## 4.1 Sales Assistant

Blue Planet plans to develop an AI-based Sales Assistant to help the sales team with their daily work.

The Sales Assistant would have controlled access to relevant information inside the Blue Planet system and help employees find information without having to manually search through multiple ERP screens and reports.

For example, a salesperson could ask:

- What inventory is currently available for a particular material?

- What did this customer purchase previously?

- What price did we previously offer this customer?

- Which quotations are still waiting for a response?

- Which customers have not purchased recently?

- Which customers should I follow up with today?

- Does this customer have any outstanding invoices?

- Did the inventory requested by a customer arrive?

The Sales Assistant could also help employees prepare customer communication.

It may assist with:

- Quotation follow-ups

- New-arrival messages

- Product availability messages

- Payment reminders

- Customer visit follow-ups

- Order-status messages

- Re-engagement of inactive customers

The Sales Assistant would not replace the salesperson or automatically make important sales decisions.

Its purpose would be to reduce time spent searching for information and handling repetitive activities so salespeople can spend more time working with customers.

As more sales history becomes available, the assistant could also help identify potential sales opportunities.

## 4.2 Procurement Assistant

Blue Planet plans to develop a Procurement Assistant to support purchasing and inventory-planning decisions.

The Procurement Assistant could analyze information already available in the system, including:

- Current inventory

- Available inventory

- Reserved inventory

- Inventory by location

- Historical sales

- Recent demand

- Purchase Orders

- Incoming inventory

- Supplier information

- Inventory age

- Product movement

- Supplier lead times

The assistant could help answer questions such as:

- Which materials are running low?

- Which products are selling faster than usual?

- Which products have too much inventory?

- Which products have not sold recently?

- What inventory is currently on the way?

- Which products may need to be reordered?

- Which locations have excess inventory?

- Which locations may need additional inventory?

Eventually, the system could provide purchasing recommendations.

For example, it may identify that a material has strong recent sales, limited available inventory, several slabs already reserved, and insufficient incoming inventory.

The system could bring this to the purchasing team’s attention.

The final purchasing decision would remain with the appropriate Blue Planet employee.

## 4.3 Customer Portal

Blue Planet plans to develop a Customer Portal connected directly with the business platform.

The portal would provide customers with access to selected information without requiring them to contact a salesperson for every request.

Depending on the final design, customers may eventually be able to:

- Search available inventory

- View product information

- View selected product or inventory photos

- View quotations

- View orders

- Check order status

- View invoices

- View account balances

- Download statements

- Review payment history

- Make payments

- Check delivery information

- Submit inquiries

- Request quotations

- View rewards or loyalty information

The portal could also become an additional sales channel.

For example, a customer looking for a certain material could search the available inventory through the portal and send an inquiry directly to the Blue Planet sales team.

The portal would be connected to the same ERP system used internally, reducing the need to maintain separate customer-facing and internal databases.

Customer access would be controlled so customers could only see the information Blue Planet chooses to make available.

## 4.4 WhatsApp Integration

Blue Planet wants to explore integrating WhatsApp directly with the business application.

A significant amount of communication with customers can take place through messaging, including product inquiries, availability checks, quotations, photos, delivery information, and follow-ups.

Connecting WhatsApp with the Blue Planet platform could allow employees to communicate with customers while keeping important communication connected to the customer’s business record.

Possible uses include:

- Sending quotations

- Sharing product information

- Sharing inventory photos

- Sending order confirmations

- Providing delivery updates

- Sending invoice notifications

- Sending payment reminders

- Sending new-arrival information

- Following up with customers

- Receiving customer inquiries

For example, after preparing a quotation, a salesperson could eventually send it through WhatsApp directly from the application.

The system could prepare the message and attach or link the relevant quotation information.

Where appropriate, the communication history could also be retained against the customer record.

This would reduce the amount of important customer information that exists only on individual employee phones.

## 4.5 SMS / Text Message Integration

Blue Planet also plans to support SMS/text messaging.

Text messaging can be useful for short, time-sensitive notifications where an email may not be noticed quickly.

Possible uses include:

- Order confirmations

- Delivery reminders

- Delivery scheduling

- Pickup notifications

- Order-ready notifications

- Payment reminders

- Invoice notifications

- Appointment reminders

- Customer follow-up

- Payment confirmations

For example, if a customer’s delivery is scheduled for the following morning, the system could send a reminder automatically or allow the responsible employee to send one directly from the order.

The goal is to connect customer communication with the actual business transaction rather than requiring employees to manually copy information between systems.

## 4.6 Customer Rewards and Loyalty Program

Blue Planet plans to develop a customer rewards and loyalty program.

The purpose of the program would be to encourage repeat purchases and strengthen long-term customer relationships.

The system could allow Blue Planet to define its own reward rules.

Customers could potentially earn points or benefits based on:

- Purchase amounts

- Purchase frequency

- Promotional products

- Selected campaigns

- Customer relationship history

- Other Blue Planet-defined criteria

The rewards could later be used for benefits such as:

- Account credits

- Discounts

- Promotional offers

- Delivery-related benefits

- Special customer programs

- Other rewards determined by Blue Planet

Salespeople could see the customer’s reward status while working with the customer.

Customers could eventually view their rewards through the Customer Portal.

The exact earning and redemption rules would be designed separately before this feature is implemented.

## 4.7 Automated Customer Follow-Up

The platform should help the sales team identify customers who require follow-up.

Instead of relying entirely on each salesperson to remember every customer interaction, the system could create reminders based on business activity.

Examples include:

- Quotation sent but no response received

- Customer inquiry waiting for follow-up

- Customer has not purchased recently

- Customer previously requested inventory that has now arrived

- Sales Order waiting for confirmation

- Overdue customer balance

- Customer visit requiring follow-up

- New inventory matching a customer’s previous interest

Initially, these may appear as internal reminders for the salesperson.

Later, selected communications could be automated through email, WhatsApp, SMS, or other channels when appropriate.

## 4.8 New Inventory and Customer Interest Matching

The system could eventually connect incoming inventory with customer purchasing history and customer requests.

For example, when new Taj Mahal inventory arrives, the application could identify customers who:

- Frequently purchase Taj Mahal

- Purchased Taj Mahal recently

- Previously requested Taj Mahal

- Received a Taj Mahal quotation

- Asked the salesperson to notify them when new inventory arrived

The salesperson could receive a list of relevant customers and decide whom to contact.

This could make new-arrival marketing more targeted instead of sending the same information to every customer.

The functionality could eventually connect with WhatsApp, SMS, email, and the Customer Portal.

## 4.9 Customer Communication History

Blue Planet wants to create a more complete view of customer activity.

The customer record could eventually bring together information such as:

- Emails

- WhatsApp communication

- SMS communication

- Quotations

- Orders

- Customer inquiries

- Follow-up activities

- Sales visits

- Important customer notes

This would help avoid situations where valuable information exists only with one salesperson.

If another authorized employee needs to assist the customer, they could understand the recent history without starting from the beginning.

Management could also have better visibility into whether important customer follow-ups are actually taking place.

## 4.10 Business Process Automation

Another important objective of the project is to reduce repetitive manual work through automation.

ERPNext and Frappe can be used to trigger actions based on business conditions.

Examples may include:

- Automatically creating follow-up tasks

- Sending reminders when action is overdue

- Notifying managers when approval is required

- Alerting purchasing when inventory reaches certain conditions

- Notifying sales when requested inventory arrives

- Alerting warehouse staff about upcoming deliveries

- Notifying accounting about unresolved payment issues

- Automatically assigning activities to the appropriate employee

- Sending internal notifications when important business events occur

Automation should be introduced carefully.

The goal is not to create unnecessary notifications.

It should remove repetitive work and help make sure important tasks are not missed.

## 4.11 Management Dashboards

Blue Planet plans to provide management with more useful dashboards and business information.

Instead of manually collecting information from multiple sources, important business indicators could be presented in one place.

Management dashboards may eventually provide information related to:

- Sales performance

- Sales by location

- Sales by salesperson

- Customer activity

- Inventory movement

- Inventory value

- Inventory aging

- Slow-moving inventory

- Available and reserved inventory

- Accounts receivable

- Overdue customer balances

- Purchasing activity

- Incoming inventory

- Customer trends

- Product trends

- Business profitability

Different employees can have dashboards based on their responsibilities.

A salesperson, warehouse employee, purchasing employee, accounting employee, and owner do not need to see the same information.

## 4.12 Business Intelligence and Advanced Analytics

As Blue Planet begins storing more of its business information in one connected system, the company can perform deeper analysis.

The system could eventually help answer questions such as:

- Which products generate the highest sales?

- Which products generate the highest margins?

- Which materials remain in inventory for the longest period?

- Which locations sell particular products faster?

- Which customers are increasing their purchases?

- Which customers are reducing their purchases?

- What percentage of quotations become orders?

- Which salespeople have better conversion rates?

- Which customers consistently pay late?

- Which suppliers provide products with better sales performance?

- How much capital is tied up in slow-moving inventory?

The purpose is to make more business decisions using actual data rather than relying entirely on manual observation or separate spreadsheets.

## 4.13 AI-Based Business Information

A longer-term objective is to allow authorized employees to interact with Blue Planet’s business information using normal language.

Instead of knowing exactly which ERP report to open, an employee may eventually be able to ask questions such as:

How much Taj Mahal inventory do we currently have?

Which customers purchased Fantasy Brown during the last three months?

Which materials are selling fastest this month?

Which customers currently owe more than $10,000?

What inventory has not moved for six months?

Which products are running low?

What are our sales compared with last month?

The AI system could retrieve and summarize the relevant business information.

Access would still follow the user’s system permissions.

An employee should not receive confidential financial, purchasing, customer, or management information simply because they are using an AI assistant.

## 4.14 Sales Opportunity Identification

As customer and sales history grows, the application could help identify possible sales opportunities.

Examples include:

- A regular customer has not purchased recently.

- Inventory requested by a customer has arrived.

- Similar inventory to something a customer purchased previously has arrived.

- A customer has an open quotation that has not been followed up.

- A customer’s purchasing activity has decreased.

- A previously inactive customer has started requesting products again.

These would be recommendations to the sales team rather than automatic decisions.

The salesperson would decide whether the opportunity is relevant and how the customer should be contacted.

## 4.15 Inventory and Procurement Forecasting

Over time, Blue Planet could use historical information to improve inventory planning.

The system could consider information such as:

- Historical sales

- Recent sales trends

- Current available inventory

- Reserved inventory

- Incoming inventory

- Supplier lead times

- Seasonal demand

- Inventory age

- Previous stock-outs

- Inventory movement by location

The objective would be to help answer three important purchasing questions:

What should we purchase?

How much should we purchase?

When should we purchase it?

The platform could provide recommendations and supporting data while final purchasing decisions remain with Blue Planet employees.

# 5. Building One Connected Platform

An important part of the project is that these features should not become separate applications that do not communicate with each other.

The long-term direction is to connect:

ERP and Business Operations

Sales

Customers

Purchasing

Accounting

Customer Portal

WhatsApp

SMS

Rewards

Automation

Analytics

Sales Assistant

Procurement Assistant

AI Tools

through the same Blue Planet platform.

For example, a salesperson using the Sales Assistant should be working with the same customer, inventory, order, and payment information that exists in ERPNext.

A customer using the Customer Portal should see information coming from the same underlying business system.

A Procurement Assistant should analyze the same inventory and purchasing information used by employees.

This reduces duplicate information and allows new features to build on the same business data.

# 6. Development Approach

Blue Planet does not intend to develop all of these capabilities at the same time.

The project will be developed in stages.

The immediate focus is to establish ERPNext as a reliable foundation and make sure the core Blue Planet business processes can operate correctly.

Additional capabilities can then be introduced gradually based on priority, business value, technical readiness, and user feedback.

The overall approach is:

Use ERPNext as the foundation

→ Customize it for Blue Planet

→ Stabilize the core system

→ Add integrations and automation

→ Add customer-facing capabilities

→ Add analytics and AI capabilities

This approach allows Blue Planet to develop the platform gradually rather than trying to build everything in one release.

# 7. Overall Project Goal

The goal of the Blue Planet Enterprise Application project is to move from depending primarily on a third-party stone-industry application toward having a business platform that Blue Planet can control and continue developing.

ERPNext and the Frappe Framework provide the foundation, while Blue Planet-specific development will provide the flexibility to introduce new technology and business capabilities over time.

The intention is not only to meet today’s operational requirements.

The platform should provide a foundation for future improvements in customer service, sales, procurement, communication, automation, analytics, and AI.

In simple terms:

Blue Planet is using ERPNext and Frappe to build its own expandable business platform—one that supports the company’s current operations while giving Blue Planet the freedom to develop new capabilities as the business grows.